## Slide 1: Autothon 2019
Submitted by:
A++

## Slide 2: Outline
Scope
Business Case
Types of testing
Deliverables
Defect Management
Acceptance Criteria
Risks and Mitigation
Test Automation and tools
Reporting

## Slide 3: Scope
In Scope
  Web application testing
Out Scope
  Mobile application testing

## Slide 4: Business Case
Customers – movie lovers
Engagement - legitimate access to the rich film database and the customized benefit
Delivery - It procures films clients need to watch and it utilizes the suggestion motor to make the administration customized and engaging.

## Slide 5: Types of Testing
Functional – Smoke, Sanity, Regression
Automation – UI, API, Mobile
Usability - User experience, Ease of access
Performance – Load, Stress, Volume
Security - Secured Login, SQL injection, DoS Attack, Payment gateway testing

## Slide 6: Deliverables
Regression suite
Automation Framework
Performance Framework

## Slide 7: Defect Management
The defects will be logged in Defect management tool like Jira
Defect Lifecycle

## Slide 8: Acceptance Criteria
Business Analysts to review Acceptance Criteria
Stakeholders to signoff the final build after QA go ahead

## Slide 9: Risks And Mitigation
Risks
  Security Challenges
    User account safety
    Corruption of database by external means
  Damaging of the rented disc
  Non return of disc by user
Mitigation
  Advance rental
  Checking the disc after return

## Slide 10: Test Automation and Tools
UI – Java + Selenium
API – Postman
Mobile - Appium

## Slide 11: Reporting
Defect Density
Defect leakage
Defect removal efficiency
Review effectiveness
Rework
Effort variance
Schedule variance
Test efficiency
Defect validity ratio
Defect slippage

## Slide 12: THANK YOU